## Slide 1
Executive Summary
PRODUCTIVITY
Measurable improvement, structural ceiling remains
Stories completed up 86% (207→386)
Cycle time down 48% (44→23 days)
Gains are incremental until monolith + org structure changes complete
RESILIENCY - "WHEN ARE WE DONE?"
2 Must-Do
12 autonomous teams deploying independently (70% org work done)
Data layer modernization (MongoDB → purpose-built stores)
CAPACITY FORECAST
Shift from reactive to strategic
Q2: 60% firefighting / 40% strategic
Q4: 30% firefighting / 70% strategic

## Slide 2
Productivity - The Data
4-Month Trends (Jan → Mar)
Stories Completed
207 → 271 → 386 (+86%)
Lead Time to Change
30 → 33 → 8 days (-73%)
Cycle Time
44 → 44 → 23 days (-48%)
Also:
Last 3 releases clean (no major incidents)
AI library launched (Claude Code adoption growing)
Exchange Health Score beta (leading indicator dashboard)
Chart: Productivity Trends
Chart: Productivity Trends (Jan - Mar 2026)
| Jan | Feb | Mar
Stories Completed | 207 | 271 | 386

## Slide 3
Productivity - Context & Ceiling
WHAT'S WORKING
Org transformation
From: 1 director, 3 managers
To: 4 directors, 12 managers (hands-on, player-coach)
AI-native SDLC (Aaron hired, tooling deployed)
Cultural shifts (teams requesting testing ownership, incremental delivery)
Leadership stability (hands-on through transformation)
From: 1 director, 3 managers
To: 4 directors, 12 managers (hands-on, player-coach)
WHAT'S LIMITING
The monolith (testing/risk/blast radius bottleneck)
Legacy org structure (just started transitioning)
Culture debt (fear of releasing, "everything is a project")
Competing priorities (roadmap vs. resiliency vs. tech debt)
REALITY:
Incremental improvements until structural changes complete. We're making progress, but fighting the structure of the system.

## Slide 4
Other Resiliency Priorities - Scorecard
Table: Resiliency Status
Priority | Status | Notes
DB Migration to Managed Databases | 🟢 On track | Atlas Migration completion Aug 29
DR Test (RTO/RPO) | 🟢 On track | Lower environment test: RTO 4:45, RPO: 0:15, Internal target October, External comms December
Red Mythos/Vulnerabilities | 🟡 Complex | Monolith dependencies - still targeting Q2
EOL Technologies | 🟡 Complex | Atlas, Elasticsearch, Java upgrades, OSS upgrades
ICS (Industry Continuity) | 🟢 On track | Building FTE team to own this
Breaking the Monolith | 🟡 In progress | The big one (next slides)

## Slide 5
The Monolith Problem
THE MONOLITH IS BOTH TECHNICAL AND ORGANIZATIONAL
Technical Reality
14-year-old codebase, 80+ engineers, monthly releases
Single deployment footprint (Blue-Green in us-east-1)
Shared database schemas = blast radius on every change
Testing bottleneck = defensive, slow releases
Organizational Reality
1 director for 80 people = impossible span of control
Everything needs cross-team coordination
Fear culture ("what if we break something?")
Product launches = big-bang, not incremental

## Slide 6
The Cost of the Monolith
COST FOR PRODUCT & CUSTOMERS
Innovation throttled (everything is a "project")
Poor deployment frequency
Long lead time for changes
Cannot respond quickly to customer needs
Slow incident remediation
Delayed security fixes
COST FOR ENGINEERING
Things that should be easy are now high risk and difficult
Uncertainty of impact / side effects
Coordination overhead
Lack of autonomy
Difficult to prioritize and manage mixed work streams

## Slide 7
Resiliency Endgame - Completion Criteria
WHEN ARE WE DONE? Two completion criteria:
MUST HAVES (WE WON'T BE STABLE WITHOUT THESE)
1. 12 Autonomous Teams Operating Independently
Own their domain/component
Deploy independently (no monolith coordination)
Own application-near infrastructure
Sprint independently
✅ Progress: 70% (org structure in place, technical decoupling starting)
2. Data Stored in Purpose-Built Products
MongoDB → RDS, DynamoDB, Aurora (right tool for job)
Scalability becomes elastic (not manual intervention)
HA/DR becomes config setting (not a project)
Cost optimization unlocked
🟡 Progress: 20% (Atlas migrations in progress, architectural changes in planning)
Negotiables
(Will improve things, but not blocking stability)
Platform & Data:
Event/messaging system replacement (EventBus MongoDB → SQS/Kafka with SDK)
Activity Flow optimization (S3-based storage vs 188M docs/day churn)
Observability: extend log retention (7 days → longer), proactive alerting
Service health checks and monitoring improvements
Development & Delivery:
Testing framework modernization (replace Tandoori)
Feature flags system
Mapping tool modernization (EDI → JSON, evaluate IBM Sterling/Edifecs)
Infrastructure tooling (GitHub Actions, containerization)
These are Gen3 scope or continuous improvement. Not blocking "out of the woods."

## Slide 8
Current Progress - What's Happening Right Now
ORGANIZATIONAL
1 director/3 EMs → 4 directors/12 EMs (for ~80 engineers)
Each team defining: domain, coupling points, deployment blockers
Teams moving to GitHub repos (out of monorepo)
TECHNICAL
Template for breaking pieces off monolith (repo, CI/CD, infra)
AI-Native SDLC (Dedicated team for this, Aaron hired, teams adopting)
Architecture backlog discussions (debt visibility)
CULTURAL
Teams requesting testing ownership (huge shift)
Incremental delivery wins (MEX Core UI Migrations, EMS Managed Services Portal)
Teams breaking off components proactively
HIRING
4 directors (3 hired, 1 in final rounds)
12 EMs (8 hired, 4 in process)
Other Key Roles (AI Director, senior ICs)

## Slide 9
Capacity Evolution (Q2 → Q3 → Q4)
Key: Autonomous teams reduce KTO burden, unlock roadmap capacity
Chart: Capacity Allocation
Chart: Q2 2026 (Baseline)
| Technical Work (70%) | Commercial Roadmap (30%)
Q2 2026 (Baseline) | 70 | 30
Chart: Q3 2026 (Transition)
| Technical Work (60%) | Commercial Roadmap (40%)
Q3 2026 (Transition) | 60 | 40
Chart: Q4 2026 (Stabilized)
| Technical Work (50%) | Commercial Roadmap (50%)
Q4 2026 (Stabilized) | 50 | 50

## Slide 10
Org Chart - The New Structure
The Transformation
Before: 1 Director → 3 EMs → 80 engineers
↓
After: 4 Directors → 12 EMs → ~80 engineers
Each Team:
6-8 engineers
Cross-functional (backend, frontend, QA, DevOps)
Domain-aligned (Platform Services, Business Logic, Data/Integration, etc.)
Autonomous delivery capability
Org Chart Visual