## Slide 1
Exchange Resiliency & Transformation Update
June 26, 2026 | Marten Engblom → CJ Singh

## Slide 2
Opening Frame
Context:
• This week's production incident is not noise - it's signal
• Shows exactly why the transformation work matters
• Perfect case study for journey from 'heroic firefighting' to 'resilient systems'
Today's agenda:
1. Resiliency commitments - status update
2. Transformation story - what we've actually built
3. Current focus - why autonomous teams change everything
4. What remains - honest technical debt roadmap

## Slide 3
The Six Resiliency Commitments - Status
Commitment | Status | Owner
DB Migration to managed databases | ✅ In Progress | Daniel
DR Drills (4hr RTO, 2hr RPO) | ✅ Active | Daniel
Vulnerabilities within SLA | ✅ In Progress | Aaron
Eliminate EOL technologies | ✅ In Progress | Aaron
Industry Continuity Solution | ✅ Active | Jena Milan
Increase Modularity | 🔄 Ongoing | Marten
Key insight: We're executing on all six - but this week's incident proves modularity is the linchpin.

## Slide 4
The Org Transformation Story
Before (2024):
• 1 Director, 3 Managers, ~100 Engineers
• Reactive firefighting culture
• Monolithic coupling everywhere
After (2026):
• 4 Directors, 12 Managers
• 3-5 person teams (Spotify/FAANG model)
• Proactive engineering culture
• Modern organizational structure
The transformation isn't just org chart shuffling - it's enabling autonomous teams
that can move fast without breaking things.

## Slide 5
Resiliency Work
Promised vs. Completed
Five dimensions of comprehensive execution:
1. Database & Data Layer
2. Architectural Decoupling
3. Infrastructure & Resilience
4. Observability & Operations
5. Process, Governance & Security
43 completed or in-progress items

## Slide 6
Database & Data Layer
What We Promised
What We Completed
• DB Stabilization: Audit DB and BT/BD
• MongoDB migration to Atlas
• Elasticsearch to Elastic Cloud
• AuditDB improvements & cleanup
• TPM query optimization
• IBR data migration
• Replace direct DB calls with APIs
• IBR User Data Separation (Phase 2 done, Phase 3 ongoing)
• BR User Data Cache - 80% reduction in TPM reads
• TPM to Aurora - Multi-region sync enabled
• Semijoin Optimization re-enabled
• MEX Query Optimization
• AuditDB ILM Data Cleanup
• D Semaphore to Redis - Removed AuditDB dependency
• Atlas & ES Migrations ongoing
• Org Search in ES: 30min → 5min bulk load

## Slide 7
Architectural Decoupling
What We Promised
What We Completed
• Exchange Platform Modularization
• SSO Decoupling from AuditDB & TPM
• User Data Decouple (IBR)
• Tracking Engine Decouple
• Dead Listener Refactor
• Feed Processor Refactor
• Doc Processing Phase 2
• Data Poller overhaul
• SSO: Identity out of Audit DB - logins independent
• SSO: TPM Separation - 52 tables to dedicated DB
• Org API Gateway - Fully decoupled
• RC 2.0 Monolith Decoupling - Own repo/pipelines
• 4 UIs decoupled: Orders, Notifications, Transactions, Invoicing
• AdapterAPI Part 2 - IO adapters from TPM
• Tracking Engine - Separate repo/pipeline
• Notifications Engine - Separate repo/pipeline
• Doc IO API Split completed

## Slide 8
Infrastructure & Resilience
What We Promised
What We Completed
• DR Drills (4hr RTO, 2hr RPO)
• Industry Continuity Solution (ICS)
• New Performance Environment
• Performance Testing capability
• Managed Database Services
• Scheduling Enhancements
• Event Bus Next Generation
• Performance Environment - Critical for upgrades
• EventBus Resiliency - Reduced incident impact
• Processing Engine Robustness - Tuning + Flight Recorder
• IO Guarantee - SQS Backup for Native Comms
• Tracking Resiliency Phase 1 & 2
• Industry Continuity Solution - Active

## Slide 9
Observability & Operations
What We Promised
What We Completed
• Alerting and Monitoring improvements
• Fix monitoring gaps
• Visibility improvements
• DB spike detection
• Incident Management maturity
• Feature Flagging capability
• Canary Program
• CoreX Business Intelligence - Full visibility
• Heartbeat Configuration Cache - Faster response
• Canary Program - Document Prediction deployed
• CoreX BI Dashboard - Throughput monitoring
• Org API GitHub Validation: days → 2 minutes
• Feature Flagging deployed

## Slide 10
Process, Governance & Security
What We Promised
What We Completed
• Release rigor and change management
• All vulnerabilities within SLA
• Eliminate EOL technologies
• CoreX permission audit
• Multi-person go-live audit
• Customer empathy training
• Mongo & Spring Upgrades - Mongo 8.X support
• SSO: SAML Adapter - Protected Help sites
• SSO: Liquibase Improvement - No release dysfunction
• Red Mythos Exchange - In Progress (Aaron)
• Multi-person go-live audit - Implemented
• CoreX permission audit - Completed
• Customer Empathy Training - Rolled out
• Incident Management - Mature capability demonstrated

## Slide 11
This Week's Incident - The Case for Transformation
What happened:
• CoreX-ALL 2.273.x release → 6 simultaneous production issues
• 21-hour sustained response + secondary hotfix rollback
• AS2 failures, library conflicts, deployment pipeline failures
Root causes (per Daniel's analysis):
1. Monolithic coupling - changes cascade everywhere
2. Deployment pipeline fragility - couldn't deploy fixes or rollback
3. Organizational handoff gaps - 18-month KT failure
4. Testing environment gaps - issues not caught pre-production
Why it validates our strategy:
• Every root cause addressed by autonomous teams + decoupling
• Can't solve with process alone - need architectural transformation
• The incident isn't a failure - it's proof we're working on the right problems

## Slide 12
Current Focus - The Reverse Conway Maneuver
Strategic bet: Reorganize teams to force architectural decoupling
How it works:
1. Create small, autonomous teams (3-5 engineers, cross-functional)
2. Each team owns a bounded context (clear domain boundaries)
3. Teams communicate via APIs (no shared databases/code)
4. Conway's Law works FOR us (team structure drives architecture)
Expected outcomes:
• Resiliency work becomes easier and more organic
• Decoupling happens naturally
• Incident blast radius shrinks (localized changes)
• Development velocity increases
• Testing becomes simpler
Current state: Org structure in place, aligning team/architectural boundaries

## Slide 13
Current Work - Before Major Capacity Shift
Priority work in flight:
1. Reverse Conway Maneuver (see previous slide)
2. Autonomous Teams Enablement
• Team charters and ownership boundaries
• API contracts and service boundaries
3. Continued Decoupling
• Breaking monolithic dependencies
• Service extraction from CoreX
4. P0 Database Items (from incident learnings)
• Audit DB reliability improvements
• BT/BD database work
• Data layer metrics and visibility
Timeline: Next 3-6 months before significant capacity shift

## Slide 14
What Remains - The Honest Technical Debt Roadmap
Infrastructure & Platform:
• Continued DB layer improvements
• True Service-Oriented Architecture (SOA)
• Replace homegrown Event Bus with enterprise messaging
• Replace homegrown IdP with Auth0
• Kubernetes migration
Operations:
• Automated testing maturity (E2E, chaos engineering)
• DR automation beyond manual drills
• Deployment pipeline standardization (Arshad's push)
Architecture:
• Complete monolith deconstruction
• API gateway and service mesh
• Multi-region active-active
Need director input on priority ordering, resources, sequencing

## Slide 15
The Narrative - Connecting the Dots
2024: Heroic Firefighting
• Large teams, reactive culture, monolithic architecture
• Incidents required all-hands response
2025: Building the Foundation
• Modern org structure (directors, managers, small teams)
• Tactical resiliency work (DB migrations, DR drills)
2026: Enabling Autonomous Delivery
• Reverse Conway Maneuver - org drives architecture
• Teams becoming truly autonomous
• Technical debt roadmap clear and sequenced
2027: World-Class Engineering
• SOA fully realized
• High-velocity, low-risk deployments (multiple per day)
• Incident blast radius contained
This week's incident is part of the journey - not a detour from it.

## Slide 16
Next Steps & Discussion
Immediate (this meeting):
• Alignment on transformation narrative
• Confirm priority of autonomous teams work
• Discuss capacity allocation timeline
Short-term (next 2 weeks):
• Complete June 22-24 incident RCA
• Publish blameless postmortem (EOD June 30)
• Launch CI/CD pipeline standardization
Medium-term (Q3 2026):
• P0 database work completion
• Autonomous team boundaries defined
• First wave service extractions
Discussion questions:
• How do we balance incident learnings with forward momentum?
• What's the confidence level on October 8 DR failover?
• When should we communicate this transformation story more broadly?